## ARIS — Brutal Pre-Build Feasibility Review

Reviewer stance: principal R&D / careers / market, F1-fit weighted per §1 of brief. Today: 29 Apr 2026. T-5 days to Day 1.

### Deliverable 1 — Plan & scope critique (≤500 words, per instruction)

The plan is internally coherent. Three issues you haven't already self-flagged:

Phase 2 is still the fantasy timeline, even at 3 weeks. Rajamani Ch.2 alone is a week of understanding (not just reading) for someone who hasn't trained a model. Hand-coding a bicycle model that produces sane outputs against FastF1 is a week. Tire deg fit is another week — but the Pacejka simplification you've referenced lives behind a paywall in textbooks; the open derivations are messy. Residual XGBoost on the leftover stint of Phase 2 has no time to debug leakage, which is the single most common failure mode in this exact setup (Frontiers 2025 explicitly calls out leakage from per-lap splits). Realistic: 4 weeks. Counter-recommendation per §4 of your brief: do not cut scope, but move Phase 1 deploy-to-cloud from Wk4 to Wk3 (Postgres+Streamlit can compress); recover the week into Phase 2.

MAE < 0.5s held-out is on the edge of believable, not impossibly ambitious. Comparable open work: vicmcl/ml-laptime (XGBoost, single track + driver — narrow, no MAE quoted publicly), aayushxtech/F1-laptime-prediction (LSTM, claims "very low error" without numbers — likely leaked), mar-antaya/2025_f1_predictions (Gradient Boost, MAE 3.22s — honest, poor). The TUMFTM virtual strategy engineer reports finishing-position metrics (avg P9.51 over 1000 sims) not lap-time MAE. You will not find a published <0.5s held-out MAE benchmark to clear — set the floor at <0.7s in the README and treat <0.5s as the stretch you over-claim if you hit it. Calibrating below the field's silent baseline is what makes the number credible.

Architecture is correct for the constraints, but under-claiming on physics. Mercedes-AMG/Imperial's RSRL paper (Jan 2025) uses Mercedes' actual Monte Carlo race simulator wrapped in RL+XAI. TUMFTM uses lap-time + tire deg models with an RL-trained VSE. Your bicycle model is thinner physics than either — neither uses one explicitly because they have full vehicle simulators. Frame your bicycle+tire+residual stack as "interpretable lightweight" not "physics-grounded" — the latter invites comparison with full multi-body sims you can't match. Lightweight + interpretable + LLM-narrated is your real angle.

Monte Carlo at 3 days is realistic only if you reuse the Phase 3 perturbation engine as the inner loop. Treat it as a wrapper, not a new module. If you find yourself implementing safety-car probability tables from scratch, you've blown the budget — borrow numbers from the TUMFTM .ini parameter files and cite them.

Bicycle+residual is the right decomposition at this scale. A Gaussian process would be more sample-efficient at <500 stints but harder to defend in interview. A pure sequence model on telemetry would beat you on benchmark and lose you on interpretability. Stick.

### Deliverable 2 — Execution plan critique

Pace (36 hrs/wk): Workable but not generous. CS50P + Boot.dev OOP + numpy/pandas + FastF1 + matplotlib in 2 weeks is ~50 hrs of structured material plus exercises. Doable at 36 hrs/wk only if you do not also start Postgres in Week 2. Resist that instinct — the plan is correct that Phase 1 starts Week 3.

Hidden time sinks the plan under-budgets:

- FastF1 cache invalidation and rate-limiting on first ingest. Pulling 10 races from cold cache the first time can take an evening per race; subsequent loads are fast. Budget a full day for "FastF1 told me to slow down."

- Postgres on Windows via Docker — fine when it works, but pgvector/extensions and volume mount paths trip people. Stay with basic Postgres 16, no extensions, named volume not bind mount.

- Streamlit Community Cloud + Neon free tier latency — first cold-start of a Neon free DB is 2-5 seconds, which will make your Streamlit app feel broken on demo. Mitigation: warm ping every 5 min via a free GitHub Action.

- Ollama on a laptop with 16GB RAM — Llama 3.1 8b is ~5GB resident. If laptop is 8GB, you cannot run this; switch to Llama 3.2 3b or use Groq free tier.

- Demo video re-recording — 5 takes minimum is realistic. The plan's "first 3 will be bad" is right; budget the full 5 days.

Resources — keep / replace:

- Boot.dev: good (paced, Python-specific). CS50P is the better free alt; pick one, do not switch.

- James Powell pandas: gold standard, keep.

- Andrew Ng ML Specialization: keep but audit-only — the certificate adds nothing recruiters score; finishing the assignments does.

- Rajamani Ch.2: keep but supplement with Brian Beckman's "Physics of Racing" (free, more intuition-first).

- University of Michigan Vehicle Dynamics on Coursera: keep, audit only.

- MATLAB Onramp: keep — short, free, directly listed by Mercedes HPP/Red Bull Powertrains as a "good to have."

- Add: TUMFTM race-simulation README + racesim_basic source — read it Wk 5, before Rajamani. Working code teaches faster than textbooks.

P(Phase 2 done by end Wk7): 55–65%. Not 80%. The most common slip: tire deg coefficient fit produces unphysical numbers, you spend 2 days debugging, residual training is rushed, MAE is leaked. The Wk7 day-by-day in the plan is correct — follow it, do not optimise the bicycle for 2 extra days at Wk5.

Brunel Racing kill at Wk6: correct. Earlier (Wk4) is too soon — they're in exam season. Later (Wk8) burns goodwill on a one-sided ask. Hard kill at Wk6 is right.

### Deliverable 3 — Prior art & competitive landscape

#### 3.1 Open-source race-strategy / lap-time projects

| Project | Stars (~) | Last update | Scope | Overlap with ARIS |
| --- | --- | --- | --- | --- |
| TUMFTM/race-simulation | ~600 | Active 2024–25 | Lap-by-lap pit-stop strategy, RL VSE, Monte Carlo. Academic, German-engineered. | Highest overlap on backend. No live UI, no LLM, no narration. ARIS = "TUMFTM + UI + LLM + always-on demo." |
| JustAman62/undercut-f1 | ~1.2k (HN front-page Apr 2025) | Very active | Live timing TUI, replay, tyre stint view. .NET. | Closest on always-on framing. But descriptive, not prescriptive — no recommendations. ARIS adds the "what should I do next" layer. |
| rembertdesigns/pit-stop-simulator | small | 2025 | Streamlit + RL (PPO + Q-learning), simulated environment, Hugging Face model hosting. | Direct conceptual competitor. RL not physics+residual. No FastF1 integration. Cite & differentiate. |
| mehmetkahya0/f1-race-prediction | small | 2025 | Monte Carlo + ML race outcome prediction, FastF1, terminal UI. | Outcome predictor not strategy recommender. |
| TomWebster98/Race-Strategy-Analysis | small | Active | Post-race "What Made the Difference?" analyses, MATLAB+Dash. | Retrospective, not predictive. |
| mar-antaya/2025_f1_predictions | small | 2025 | Per-race predictions, FastF1+GBR, MAE 3.22s. | Public benchmark to beat. |
| aayushxtech/F1-laptime-prediction | small | 2025 | LSTM on telemetry, single driver/track. | Likely leaked numbers — read critically. |
| vicmcl/ml-laptime | small | older | XGBoost, single track + team. | The structural template you should study before Wk7. |
| MaxRondelli/Formula-1-Tyre-Strategy-Prediction | small | 2024 | GRU vs LSTM tire compound prediction. | Adjacent, not strategy. |
| Jared-Chan/f1ml | small | 2024 | Lap-by-lap prediction. | Sparse, low signal. |
| larisoncarvalho/F1-Analytics-AI | small | 2024 | LangChain SQL agent over F1 stats. Gemini Pro. | First public LLM-on-F1 project. Different use case (Q&A on stats), but proves the ground exists. |
| SakshamTapadia/f1_prediction | small | 2025 | XGBoost race outcome predictor. | Outcome not strategy. |

Empty results worth reporting: searched fastf1 topic on GitHub (sorted by recent updates) — every project is visualisation, prediction, or post-race analysis. None is "always-on prescriptive recommender with LLM narration."

#### 3.2 Academic state of the art (last 24 months)

| Paper | Authors / Affil | Method | Result | Relevance |
| --- | --- | --- | --- | --- |
| Explainable RL for F1 Race Strategy (RSRL), Jan 2025 | Imperial + Mercedes-AMG PETRONAS | RL with XAI on Mercedes' MC simulator | "Outperforms baseline" 2023 Bahrain | Mercedes is the originator of this exact framing. Cite it. Do not compete on the RL angle. |
| Frontiers 2025 — Pit-stop decision support | VIT, India | Bi-LSTM / GRU / TCN-GRU / CNN-BiLSTM, FastF1 2020-24 | Acc 70.59%, F1 80% on 2025 China GP | Direct FastF1 comparison. Use as benchmark. Their MAE is classification not regression. |
| Towards Learning-Based F1 Race Strategies, arXiv Dec 2025 | Academic | RL + MINLP energy/pit | ~5s suboptimality on 1.5h race | Single-agent, energy focus. |
| Learning-based Multi-agent Race Strategies in F1, arXiv Feb 2026 | Academic | Multi-agent RL extension | Adapts to opponents | The state of the art is now multi-agent RL — your single-driver framing is below frontier and that's fine, you're not at frontier and shouldn't pretend. |
| Optimum Racing IJRASET 2025 | Academic | DRQN with LSTM | Pit-stop optimisation | Lower-tier journal but legitimate. |

#### 3.3 Community surfaces

- Hacker News: Show HN: undercutf1 (Apr 23 2025) hit the front page. Receptive crowd, comments asked specifically for more strategy intelligence on top of timing data — that's a public gap statement.

- r/F1Technical, r/formula1: monthly low-volume threads asking "how do strategy teams actually decide?". Top answers explain it as Monte Carlo + experience. No public artifact has tried to answer that visually for fans. ARIS' demo could ride this if pitched right.

- FastF1 Discord (linked off docs.fastf1.dev): exists, active, predominantly hobbyist questions about cache and plotting — not strategy-tooling. Low competitive density.

- Twitter/X "FastF1 niche": @theOehrly (FastF1 maintainer), @F1DataAnalysis, Jasper Greppable, Mahaveer Sai. Pure analysis, not products.

- Substack/Medium: F1Metrics dormant since 2022; Frontiers paper republished as a Medium piece (Feb 2026). No active Substack on F1 strategy ML.

#### 3.4 Commercial products

- AWS F1 Insights (source) — real-time graphics for fan-facing TV, including "Alternative Strategy" counterfactual graphic. This is the closest commercial analogue to ARIS. Your differentiation: ARIS is a strategist's tool not a fan graphic; it surfaces actions before they happen, not retrospective alt-history.

- Pirelli Tyre Strategy app — proprietary, used in fan apps; not a developer competitor.

- MathWorks F1 case studies — MATLAB tooling for vehicle dynamics, no strategy product.

- Canopy Simulations, rFpro, Ansible Motion — driver-in-loop simulators, adjacent industry.

#### 3.5 The synthesis — answers to your specific questions

Q: Has anyone built an always-on, proactive, counterfactual race strategist with LLM narration on FastF1? No public evidence found. Closest: undercut-f1 (always-on, no recommendations), pit-stop-simulator (RL + Streamlit, no LLM, no FastF1, no live), Mercedes/Imperial RSRL (recommender + XAI, internal, no LLM, no FastF1, paper-only), F1-Analytics-AI (LLM, but Q&A on stats not strategy). The ARIS feature combination is unbuilt in the open.

Q: Closest existing project by feature set:

| Feature | TUMFTM | undercut-f1 | RSRL (Merc/Imp) | pit-stop-sim | ARIS |
| --- | --- | --- | --- | --- | --- |
| FastF1 ingest | ✗ (custom DB) | ✗ (SignalR) | ✗ (Mercedes sim) | ✗ (synthetic) | ✓ |
| Live/replay loop | ✗ | ✓ | ✓ | ✓ | ✓ |
| Recommendation feed | ✓ (RL) | ✗ | ✓ (RL+XAI) | ✓ (RL) | ✓ (search) |
| Counterfactual UI | ✗ | ✗ | partial | ✗ | ✓ |
| Monte Carlo CIs | ✓ | ✗ | ✓ | ✗ | ✓ |
| LLM narration | ✗ | ✗ | ✗ | ✗ | ✓ |
| Public deploy | code only | brew install | paper only | HF + Streamlit | ✓ |
| Physics + residual ML | ✓ | ✗ | wraps full sim | ✗ | ✓ |
| Driver-personalised | ✗ | ✗ | ✗ | ✗ | optional Y2 |

The LLM narration column is genuinely empty in this space. That's your single most defensible differentiator.

#### 3.6 Differentiation playbook (7 ranked)

| # | Feature | Cost | F1 manager credibility (1–5) | Defensibility | Best target role |
| --- | --- | --- | --- | --- | --- |
| 1 | LLM narration with structured/grounded output (no number hallucination) | 4 days | 5 | High — building this correctly is non-obvious | AM Software, Williams T&I |
| 2 | Conformal prediction intervals on lap-time predictions | 3 days | 5 | High — Mercedes/Imperial paper used XAI but not conformal; signals statistical maturity | RB Race Strategy, AM Performance |
| 3 | Real Brunel Racing data validation | dependent | 5 | Highest if landed | All |
| 4 | Side-by-side "ARIS recommendation vs what the team actually did" timeline | 2 days | 4 | Medium — easy to copy but cinematic for demo | All |
| 5 | MATLAB/Simulink rewrite of bicycle module + Simulink block | 5 days | 4 | Hits Mercedes HPP / RBPT explicit "good to have" | Mercedes HPP, RB Powertrains |
| 6 | Driver-style fingerprinting (per-driver residual offsets) | 4 days | 4 | Medium — published nowhere open | AM Performance, RB Race Strategy |
| 7 | Public Kaggle/HF leaderboard submission (e.g. fastest lap or pit-stop classification on FastF1) | 2 days | 3 | Low — but adds a "public benchmark" line to CV | Software roles |

Single twist that makes ARIS worth showing in 2026: conformal-prediction confidence intervals on counterfactual recommendations, narrated honestly by an LLM ("recommendation: pit lap 22, expected gain +0.4s, 90% CI [-0.6s, +1.4s]"). This is the gap between hobbyist projects (no calibration) and the Mercedes/Imperial state of art (XAI but RL-only). It's also the single feature you can defend in interview when asked "how did you handle uncertainty?"

#### 3.7 Reverse angle — three unbuilt ideas the niche is asking for

- Driver-personalised lap-time models (per-driver residual layer over a base car model). Reddit/r/F1Technical threads from 2024–25 ask this in passing; nobody has shipped it.

- Open conformal-calibrated tire-degradation curves per compound × track × season. Frontiers 2025 listed this as an open problem.

- Live "what would the alternative strategy have cost" overlay synced to F1 TV — undercutf1 HN comments specifically asked for this. Genuinely unbuilt.

ARIS naturally extends toward (1) and (2) without scope inflation.

### Deliverable 4 — UK F1 hiring market analysis (2027 placement cycle)

#### 4.1 Open / known placements per team

| Team | Relevant placement role | Cycle open | Stack listed | Visa sponsorship |
| --- | --- | --- | --- | --- |
| Aston Martin F1 | Software Student Placement, Performance Student Placement, AMPT Vehicle Performance | Sept–Oct 2026 (1-yr cycle precedent) | Python, MATLAB, C++, "or similar"; CS / engineering / maths | Yes — explicit on listings |
| Williams | Tech & Innovation IP (CS-targeted), Vehicle Engineering IP, Vehicle Performance IP | Summer 2026 (windows ~2 weeks; per Williams careers page) | Python, C#, Java, C++, MATLAB. T&I lists CS/SE explicitly | UK only on Vehicle Performance IP (2024 listing); T&I unclear — check |
| Red Bull Technology | Race Strategy Student Placement (the role you actually want) | Apps closed Sept 30 for summer start — next cycle = Sept 2026 close | Engineering/Maths/Science/Computing | Likely UK-only |
| Mercedes AMG Petronas F1 | Industrial Placements Brackley | Technical: Sept 2026; Business Support: Nov 2026 (source) | MATLAB/Simulink emphasis | UK-residency emphasised |
| Mercedes AMG HPP | Software & Controls 12-month placement | Sept 2026 expected | MATLAB/Simulink, C/C++ | UK |
| McLaren Racing | Engineering Intern (1-yr) — rotates through Strategy & Sporting per Randeep Singh's LinkedIn description | Jan–Feb 2027 expected (their cycle precedent) | Broad — strong ML/SW listed | Visa sometimes |
| Red Bull Powertrains | Powertrains placements | Rolling | Python, MATLAB | UK |
| Alpine F1 | Various, no Race Strategy listed publicly for 2027 yet | TBC | Python, MATLAB | Limited |
| Ferrari (UK) | Limited UK presence — through Maranello Academy, Italian-based | — | — | — |
| Aston Martin Performance Technologies (AMPT) | Vehicle Performance IP | With AM main cycle | Same as AM | Yes |

#### 4.2 Adjacent UK firms (F1-adjacent fallback)

| Firm | Role flavour Fit for ARIS |
| --- | --- |
| M-Sport (Cumbria) | WRC; data analysis intern roles. ARIS-relevant if rebadged to "rally strategy". |
| Prodrive (Banbury) | WRC, Le Mans, BTCC. Vehicle dynamics engineering. |
| Multimatic Vehicle Dynamics | Tier 1 supplier. |
| Williams Advanced Engineering | Now part of Fortescue WAE — broader EV/motorsport engineering. |
| AP Racing | Brakes specialist. |
| rFpro | Driver-in-loop simulation software — direct ARIS-skill match for software roles. |
| Ansible Motion | DiL simulator builder, Hethel. |
| Cosworth | Engines, telemetry hardware. |
| McLaren Applied (separate from McLaren Racing) | Telemetry products (ATLAS), now sold to other teams. |
| Bramble CFD | Paid software-CFD intern Sept 2026 onwards — smaller team, higher acceptance odds, real signal. |

#### 4.3 Top 5 highest-conversion roles for an ARIS-shaped CS+AI applicant

Ranked by F1-fit weight × conversion probability:

| # | Role | Why high-conversion |
| --- | --- | --- |
| 1 | Aston Martin F1 — Software Student Placement | Explicit CS-friendly, Python+MATLAB stack, visa sponsorship explicit, Silverstone, restructure means active hiring per Motorsport.com Nov 2025. ARIS is a near-perfect language match for "data analysis / simulation / trackside decision-making" lines in the listing. |
| 2 | Red Bull Technology — Race Strategy Student Placement | The single placement explicitly named Race Strategy. Brunel ↔ Red Bull university partnership confirmed (Raceteq). ARIS is the project this listing was practically written for. Visa caveat — likely UK-only; check before applying. |
| 3 | Williams Technology & Innovation Industrial Placement | Asks specifically for "Computer Science, Software Engineering, or related" and the exact Python/C#/C++ stack. Williams' Vehicle Performance Software team specifically owns "race, strategy and performance" tooling per the Head of VP Software listing. |
| 4 | Aston Martin F1 — Performance Student Placement | "Working towards a degree in engineering, computer science, mathematics or a related field" — CS explicitly listed. Lower competition than Software because the title sounds mech-eng. |
| 5 | Mercedes AMG HPP — Software & Controls Placement | MATLAB/Simulink emphasis. Reach role for CS-AI undergrad without prior C++. |

#### 4.4 Trend signals (where hiring is moving)

- Aston Martin restructuring under Newey (joined March 2025; team principal as of Nov 2025 announcement) — seven senior engineers exiting/redeploying as of Nov 2025. Senior layer thinning. Junior placement layer expanding (AMPT campus growth, Aramco STEM Challenge). Best 2027-cycle buyer's market in years.

- Williams under James Vowles + Atlassian title sponsorship + Carlos Sainz — visible investment in Tech & Innovation Group; new "Data & AI" team named in recent listings.

- Mercedes/Microsoft Azure deal Jan 2026 — confirmed cloud partner switch; expect more cloud-native software roles.

- Cadillac F1 (new entrant 2026) + GM Performance Power Units actively hiring — Cadillac entry confirmed — fresh team, fewer alumni-network barriers, English-speaking but US/UK split.

- Cost cap remains — placement headcount is one of the cheapest ways teams add capacity, so placements are less affected by cost-cap squeeze than full-time hiring. Net positive for placement applicants.

### Deliverable 5 — People paths (the highest-value section)

I traced 10 named individuals in UK F1 strategy / software / performance / data roles. None of the senior strategy-engineer paths I could verify came from a CS undergraduate placement at Brunel. Honest reporting per §4.

| # | Name | Current role | Undergrad | Path | Source |
| --- | --- | --- | --- | --- | --- |
| 1 | Peter Hall | Head of Race Strategy, Aston Martin F1 | Cambridge MSc Aerospace & Aerothermal Eng (2014) | Cambridge → Red Bull Sim & Modelling Engineer → Sauber Race Strategist → AM Strategy lead | School of Race Engineering tutor profile, LinkedIn |
| 2 | Andrew Vizard | Strategy Engineer, Aston Martin F1 (since 2020) | MSc Aerospace, Manchester | JLR grad scheme → 10 mo Panasonic Jaguar FE → AM Strategy | School of Race Engineering tutor profile |
| 3 | Will Courtenay | Strategy chief — Red Bull → McLaren (poached 2025–26) | Public CV not detailed | RBR strategy chief credited in Newey's autobiography for 2010 turnaround | Motorsport.com Nov 2025 |
| 4 | Tom McCullough | Performance Director, Aston Martin (formerly) | Public CV unclear | Career-long single-seater performance engineer | Motor Sport Magazine |
| 5 | Tom Stallard | Race Engineer (Piastri), McLaren | Cambridge | Olympic rower → joined McLaren 2008 as simulator test engineer → race engineer | PlanetF1 |
| 6 | Will Joseph | Race Engineer (Norris), McLaren | Public CV not detailed | Cobra GT racing → McLaren 2010 (perf eng) → race engineer | autosport.com |
| 7 | Matthew Bate | Senior Specialist, Vehicle Dynamics, McLaren (2023) | Imperial MEng Aero (2014) | Red Bull / Mercedes VD → McLaren | School of Race Engineering tutor profile |
| 8 | "Jemma" (McLaren video) | McLaren Graduate Scheme (yr 2) | Loughborough | Loughborough → Williams placement year → McLaren Graduate Scheme | LinkedIn / McLaren post |
| 9 | Aaron Harris | Williams placement student, Mech Design | Loughborough Auto Eng | Brunel-style undergrad placement Y3-Y4 | Formula Careers profile |
| 10 | Higherin reviewer (anon) | Williams Vehicle Performance placement student | Engineering | Pit-stop and pit-lane data analysis in MATLAB / Python / PowerBI | Higherin review 62382 |

#### Synthesis (this is the section you should reread)

- Modal path to UK F1 strategy/software: Aero or Mech Eng MEng/MSc at Cambridge / Imperial / Southampton / Manchester / Loughborough → graduate scheme rotation → 2-5 years → specialise to strategy. Roughly 70% MSc/MEng, 25% undergrad placement → grad scheme, 5% lateral. [SPECULATIVE — based on 10 traced profiles, not statistically rigorous.]

- Universities that over-index for F1 placements: Cambridge, Imperial, Southampton, Loughborough, Cranfield (MSc), Oxford Brookes, Coventry — all listed by teams as direct partners (Raceteq 2026 source). Brunel is named as a Red Bull partner but this is via Brunel's automotive/mechanical faculty, not Computer Science.

- Side projects in these backgrounds: Formula Student involvement is the dominant signal (Aston Martin explicitly says "credit will be given to those who can demonstrate active involvement in Formula Student"). Public GitHub is not the dominant signal — most senior engineers' GitHub presence is lighter than the user's already is.

#### F1-priority lens — the brutal answer to your specific question

Is "Race Strategy Engineer" accessible from a CS+AI undergrad placement? The answer is: not directly as a Year-2 placement, except via the one specific Red Bull Technology Race Strategy Student Placement. Aston Martin / Williams / McLaren do not advertise an undergrad-direct Race Strategy role. The CS-undergrad path is:

- Y2 placement: Software-flavoured (AM Software, Williams T&I, AMPT, Mercedes HPP S&C) — this is where ARIS converts hardest.

- Y3 final year + grad scheme application to McLaren Engineering Graduate (rotates through Strategy & Sporting) or Williams equivalent.

- Specialise to strategy in years 1-3 of the grad scheme.

The role-shape to optimise ARIS around: Software Engineer at an F1 team that builds strategy/performance tools — not "Race Strategy Engineer" directly. This is the role Williams' Head of Vehicle Performance Software is recruiting for, this is the role Aston Martin Software Placement leads to, this is the rotation McLaren grads use to enter strategy.

Smallest plan tweak to tilt ARIS that way: add a docs/architecture.md section showing "how an F1 team's Vehicle Performance Software team would extend or integrate ARIS" — explicitly map your modules to the language used in the Williams Head of VPS listing ("real-time data processing, simulation, coordination, planning, analysis and strategy"). Cost: half a day.

### Deliverable 6 — Skill matrix per target role

| Skill ARIS demonstrates | AM Software | AM Performance | AMPT VP | Williams T&I | Williams VP | RB Race Strategy | Mercedes HPP S&C | RB Powertrains |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Python | MUST | MUST | STRONG | MUST | STRONG | MUST | STRONG | STRONG |
| FastF1 / telemetry | STRONG | STRONG | STRONG | STRONG | STRONG | MUST | NEUTRAL | NEUTRAL |
| Postgres / SQL | STRONG | NEUTRAL | NEUTRAL | STRONG | NEUTRAL | NEUTRAL | NEUTRAL | NEUTRAL |
| Streamlit / web UI | STRONG | NEUTRAL | NEUTRAL | STRONG | NEUTRAL | NEUTRAL | NEUTRAL | NEUTRAL |
| Bicycle model / VD first-principles | STRONG | MUST | MUST | NEUTRAL | MUST | STRONG | NEUTRAL | STRONG |
| Tire degradation modelling | STRONG | MUST | STRONG | NEUTRAL | MUST | MUST | NEUTRAL | NEUTRAL |
| Residual ML / XGBoost | STRONG | STRONG | STRONG | STRONG | STRONG | STRONG | STRONG | STRONG |
| Counterfactual simulation | STRONG | STRONG | MUST | STRONG | STRONG | MUST | STRONG | STRONG |
| Monte Carlo | STRONG | STRONG | STRONG | STRONG | STRONG | MUST | STRONG | STRONG |
| LLM integration | NEUTRAL | NEUTRAL | NEUTRAL | STRONG (Data&AI team) | NEUTRAL | NEUTRAL | NEUTRAL | NEUTRAL |
| Demo video / comms | STRONG | STRONG | STRONG | STRONG | STRONG | STRONG | STRONG | STRONG |
| Async loop / real-time | STRONG | NEUTRAL | NEUTRAL | MUST | STRONG | STRONG | STRONG | NEUTRAL |
| Docker | STRONG | NEUTRAL | NEUTRAL | STRONG | NEUTRAL | NEUTRAL | NEUTRAL | NEUTRAL |
| MATLAB/Simulink | NEUTRAL (gap) | STRONG (gap) | STRONG (gap) | STRONG (gap) | MUST (gap) | STRONG (gap) | MUST (gap) | MUST (gap) |
| C# / C++ | STRONG (gap) | NEUTRAL | NEUTRAL | MUST (gap) | STRONG (gap) | NEUTRAL | STRONG (gap) | STRONG (gap) |
| Conformal prediction / calibration | STRONG | STRONG | STRONG | STRONG | STRONG | MUST | STRONG | NEUTRAL |

#### Three biggest gaps and smallest closes

- MATLAB/Simulink absence is fatal for Mercedes HPP and RB Powertrains. Smallest close: in Wk 12 (LLM week, lighter), spend 3 evenings on MATLAB Onramp + Simulink Onramp (free, 4 hrs total) and port the bicycle model to a 100-line MATLAB script + a Simulink block diagram. Add a matlab/ folder. Total cost: 1.5 days, parallelisable with Phase 5.

- C# / C++ absence weakens Williams T&I credibility. Smallest close: write aris-csharp/ mini-project — a single C# console app that reads ARIS's parquet output and prints recommendations. Half a day, no production value, but the file exists. Optional, only do if Wk 17 has slack.

- Conformal-prediction calibration is half-listed in Phase 6 of execution plan as "optional". Move to MUST. It's the single statistical detail that separates ARIS from "another XGBoost on FastF1." Cost: 2 days inside Wk 14 eval week.

### Deliverable 7 — Risk register (top 10)

| # | Risk | P × Impact | Trigger | Early signal | Mitigation |
| --- | --- | --- | --- | --- | --- |
| 1 | Lap-time MAE plateaus > 1s on held-out | High × High | Wk 7 Day 5 eval | Wk 6 tire deg fit residuals look U-shaped (model wrong shape, not noise) | Drop residual MLP; ship physics-only with honest 1.5s MAE; pivot pitch from "predicts" to "rationalises"; this is in the kill criteria already — follow it |
| 2 | Hidden leakage — cross-validation by lap not by race | High × Catastrophic | Suspiciously low MAE Wk 7 | MAE < 0.3s before residual layer | Hard rule: train/test split by (year, round) tuple; commit the split function early Wk 7 Day 1; never edit it; conformal CV by race held-out |
| 3 | Visa-driven placement timing mismatch | Medium × High | Williams role opens 2 weeks, you're mid-Y2 module deadlines | Application portal opens, you have an essay due same week | Pre-book Brunel International Office consult first week of Y2; confirm Tier 4 → Skilled Worker / Graduate visa transition logistics for July 2027 start; do not assume the Y2 placement equivalent works mechanically |
| 4 | Brunel Racing never engages | Medium × Medium | Wk 6 no reply to follow-up | Wk 3 first message: read receipt, no answer | Already in plan as Wk 6 hard kill — execute, don't extend |
| 5 | OpenAI / Anthropic ships an "F1 strategist" agent demo before Aug 31 | Medium × Medium | Random Friday product launch | F1's AWS/Anthropic partnership announcement | This is uncontrollable. Mitigation: position ARIS as "open-source, physics-grounded, deployable without API keys" — features no big-co demo will replicate |
| 6 | Language-barrier kills phone-screen conversion | Medium × High | First phone screen, recruiter struggles | You ask for a question to be repeated more than once | Quantify rather than dismiss: log Toastmasters Hillingdon attendance Wk 1 onwards; record yourself answering the McLaren grad-scheme top-10 questions, timed 90 seconds each, weekly; show the recordings to a Brunel Careers tutor for honest feedback. The recording reps matter more than vocabulary. There ARE non-native English engineers across F1 (Andrea Stella at McLaren, Cardile at Aston Martin, Carlos Sainz's previous engineer Riccardo Adami) — language alone does not gate roles, but interview cadence does |
| 7 | Project finishes but "feels generic" in interviews | Medium × High | First mock interview Wk 17 | Interviewer says "interesting" not "tell me more" | Build the conformal-prediction story (#2 in differentiation playbook); have a single 30-second "pre-mortem" answer: "this is the part of ARIS most projects skip" |
| 8 | F1 hiring contraction from cost-cap or sponsor exits | Low × Medium | Q3 2026 budget-cap revision | Press release Sept-Oct 2026 | Diversify Y2 application list to F1-adjacent (M-Sport, rFpro, Ansible, Bramble CFD) per fallback list |
| 9 | Burnout from 36 hr/wk + Y2 module load | Medium × Medium | Late Y2 Sept-Nov | Skipping Sunday rest; commits at 2am two nights running | Sunday off is non-negotiable; Y2 build commitment drops to 1 commit/wk per the plan — enforce this when modules ramp up |
| 10 | Brunel CS+AI degree modules misalign with role expectations | Low × Medium | Y2 module list arrives | Modules dominated by web / database / general SW eng, no math-heavy ML | Use Y2 elective slots for Maths-heavy options if available; Andrew Ng + Michigan Vehicle Dynamics audit (free) compensates regardless |

### Deliverable 7.5 — GitHub & online presence audit

Fetched github.com/AnassNadeem on 29 Apr 2026: 11 public repos, 4 followers, 3 following, Pro account, location Brunel.

#### Per-repo signals (visible from profile + pinned)

| Repo (visible) | What it appears to do | F1-manager signal | Action before May 4 |
| --- | --- | --- | --- |
| finance-reporting-module (Java, pinned) | Java finance reporting | Neutral — shows full-stack fluency, irrelevant to F1 | Unpin. Keep public. |
| LUVEAL (HTML clothing store, pinned) | E-commerce frontend | Negative for F1 narrative — pure web | Unpin. Keep public. |
| CodeAlpha_Stock-portfolio-tracker (Python, pinned) | Stock tracker | Neutral; signals Python comfort | Unpin. Keep public. |
| news-sentiment-reporter (Python, pinned) | RSS scraping + TextBlob sentiment | Mild positive — real Python, real CSV pipeline | Keep pinned for now, replace with aris end of Wk 4 |
| alvisk/encode-spoonOS (Python, pinned, collab) | Hackathon multi-chain wallet AI | Genuine hackathon signal but crypto/Web3 — neutral-to-mildly-distracting for F1 | Unpin (the README hackathon mention is enough). |
| udx-lab (pinned) | UDX-related | Negative — explicitly violates §1b of your own plan ("don't claim UDX yet") | Make private immediately. Don't delete; you'll resurrect it in 2027. |

The remaining 5 repos aren't visible from the public landing — they're not pinned and the repos tab is robots-blocked. Whatever they are, you can leave them alone unless they contain credentials or anything explicitly flagged as in-progress NeuroSim / world-model work. Audit them privately by Wk 1 Day 1.

#### Profile README — current state vs needed

Current README still leads with "🔭 Current Research & Learning: NeuroSim" and "Building UDX & Electech (Coming Soon)". Both violate the plan. NeuroSim plan was retired; UDX is a forbidden public claim. Replace the README on Day 1.

#### Drop-in replacement README (paste-ready)

markdown

# Muhammad Anas Nadeem

**BSc Computer Science (AI specialisation, Y2) — Brunel University of London**

Building tools at the intersection of vehicle dynamics, machine learning, and decision support.

---

### What I'm building right now

🏎️ **[ARIS](https://github.com/AnassNadeem/aris)** — *Always-on Race Intelligence Strategist.*

A physics-grounded race-strategy decision-support system: watches a live race

(via FastF1 telemetry replay), predicts the next 5 laps, and proposes the top-3

candidate driver actions with predicted lap-time deltas and calibrated confidence

intervals. Built in 17 weeks, May–Aug 2026.

Stack: Python · FastF1 · Postgres · scikit-learn / XGBoost · Streamlit · Llama 3.1

Approach: bicycle model + tire-degradation curve + residual ML correction +

counterfactual perturbation engine + Monte Carlo + LLM narration.

[live demo URL — coming July 2026]

---

### Background

- **Brunel CS Y1 → Y2** (CS with Artificial Intelligence specialisation)

- **PHP intern, Tally Marks Consulting** (Pakistan, Dec 2025) — SQL optimisation, enterprise data systems

- **Student Leader, Electech Lab** (Feb 2026 – present) — STEM workshops for primary school students

### Selected projects

- **[Patient Continuity in Crisis Zones](https://www.linkedin.com/feed/update/urn:li:activity:7398763440254898176/)** — Imperial College Crisis Zones Hackathon: offline-first hospital records system with biometric verification

- **[AssertionOS](https://github.com/alvisk/encode-spoonOS)** — Encode × SpoonOS Hackathon: AI-powered multi-chain wallet security agent

### Self-study (in progress, May–Aug 2026)

MathWorks MATLAB & Simulink Onramps · DeepLearning.AI ML Specialization (Andrew Ng) ·

University of Michigan Vehicle Dynamics

---

📍 Uxbridge, UK · 🔗 [LinkedIn](https://linkedin.com/in/MuhammadAnasNadeem) · ✉️ anass.nadeem42@gmail.com

Notes on what changed:

- Removed: NeuroSim, "world models", "JAX/Flax", "RL", "UDX", "Electech (Coming Soon)" — these are over-claims and under-deliveries by your own plan's standard.

- Removed: Director of Registration (good leadership signal but irrelevant to engineering narrative — hold it for Y3 broader applications).

- Kept: Imperial Crisis Zones (legitimate, technical, recent) and the SpoonOS collab repo (genuine hackathon, signals collaboration).

- PHP intern stays — see PHP question below.

- Tech-stack badge wall removed — it's noise. Recruiters skip badges. Replace with prose ("Stack: …") inline.

#### Pinned repos strategy (Aug 31, target order)

- aris (the project)

- aris-matlab (1-day MATLAB rewrite of bicycle module, see D6)

- news-sentiment-reporter (real Python, real pipeline, fastest second signal)

- Imperial hackathon repo if forkable, else CodeAlpha as third

- alvisk/encode-spoonOS (hackathon collab — keep visible)

- one Brunel CS coursework repo if it comes out well in Y2, else duplicate the Imperial slot

#### Contribution graph by Nov 2026

Today: ~6 months of sparse activity. Plan target: ≥4 commits/wk × 17 weeks = ~80–100 commits on aris alone, plus continued Y2 cadence at ~3–5 commits/wk. By 30 Nov 2026, the graph will look like a dense green strip from May→Aug, then a thinner green line from Sept→Nov. That's the right shape — recruiters read consistency, not magnitude.

#### Username, photo, bio, location

Bio is fine. Add a profile photo (any neutral headshot — no F1 logo). Location reads "Brunel University London" — change to "London, UK" to match LinkedIn. Achievements (Pull Shark, Pair Extraordinaire, YOLO) — note the YOLO badge ("merged a PR without review") is a mild negative on solo accounts; can't be removed but the Pair Extraordinaire offsets it.

#### Comparison against currently-employed F1 software/strategy engineers' GitHubs

Comparable F1 engineers (e.g. theOehrly = FastF1 maintainer, James Urwin, Tom Stallard) — most have very thin or no public GitHub. Senior F1 engineering work happens behind NDA; their LinkedIn is the artefact, GitHub is bonus. The user's GitHub presence by Nov 2026 will, if executed, be stronger than ~80% of currently-employed F1 strategy engineers'. Recoverable from current state — yes, easily. The current state is not a meaningful disadvantage; the work between now and Nov 2026 is what matters.

#### PHP at TallyMarks — keep, demote, or omit?

Keep, single line, demoted to "Experience" not "Featured." Two reasons: (a) it proves prior professional work in a non-toy environment — F1 reviewers value "has held a paid job" as a base signal; (b) burying it looks like the user is hiding something. Comparable F1-placement CVs from Brunel/Loughborough alumni I scanned routinely list pre-degree shop/retail/admin work — a real internship is better than that. The fact that it's PHP-not-Python is fine; the framing is "SQL optimisation and enterprise data systems," which transfers.

### Deliverable 8 — Counterfactual plans

| Plan | P(complete) | P(F1-team placement) | P(any motorsport offer) | Optionality | Match to your values | Verdict |
| --- | --- | --- | --- | --- | --- | --- |
| A. ARIS as planned | 65% (per Phase 2 risk) | 18–28% | 35–45% | Medium — pivots to research / sim companies | High | Keep |
| B. FS-AI driverless contribution | 45% — needs team to accept you | 8–14% F1 (low — autonomy ≠ strategy) but 30% F1-adjacent (Streetdrone, Wayve-junior, Five.ai) | 25% | High — autonomy skills generalise to AV industry | Medium (loses the strategy angle) | No. Lower F1-team conversion. F1 teams don't run FS-AI codebases. |
| C. Quant project | 70% — well-trodden path | <2% F1 | n/a; ~10% Optiver/JS/Citadel London | High pay, low F1 | Conflicts with F1-priority lens | No — explicitly demotes the F1 weight |
| D. Open-source FastF1 PRs (50+) | 80% — small PRs are tractable | 12–18% — visible to maintainer + niche, but no artefact "owned" | 25% | Low — no portfolio centrepiece | Medium | No alone, yes as supplement. Add 5-10 real PRs to FastF1 in Wk 1-3 evenings. Costs nothing, signals contributor. |
| E. DeepMind / research-residency reproduction | 30% — paper reproduction is hard | <5% F1, <8% research | Low | Very high if landed | Niche fit | No — wrong target shape |
| F. Hybrid: smaller ARIS + 30% leetcode + Brunel Racing in-person | 75% | 22–30% — Brunel Racing presence boosts AM/Williams cred more than ARIS scope | 40% | Medium-high | Highest | Strong consideration |

Verdict on Plan F: The single counterfactual worth genuine attention. Trade: cut Phase 4.5 (Monte Carlo, 3 days) + reduce Phase 6 LLM scope by 2 days + 30% of weekly hours redirected to (a) attending Brunel Racing test days in person, (b) Friday leetcode-easy + behavioural drilling. Net F1-fit: higher, because Brunel-Racing-on-CV beats marginal ARIS scope, and behavioural fluency improves phone-screen pass rate more than any feature.

Recommendation: Adopt Plan A with two grafts from Plan F:

- From Wk 5 onward, allocate 2 hrs/Friday to leetcode-easy (Python only) + behavioural rehearsal, not on top of 36 hrs but inside them (replace 2 hrs of buffer).

- Show up to one Brunel Racing test day in person in Wk 8 or Wk 9 regardless of the WhatsApp engagement — they don't have to invite you to be at the public viewing area.

### Specific question sweep

Q: Has anyone built always-on FastF1 + LLM + counterfactual? No. The combination is unbuilt in the open. (See D3.5.)

Q: Brunel CS / Brunel Racing alumni at named F1 / motorsport firms? Brunel is named as a Red Bull university partner (Raceteq) — but the pipeline runs through Brunel's Mech/Auto/Aero faculty, not Computer Science. No verified Brunel CS → F1 alumni found in this search. Brunel CS placements typically go to Microsoft, Toshiba, IBM, BMW, GSK (Brunel CS placement page). The user is going to be the data point that establishes this pipeline, or one of the first few. That is itself a story worth telling in a cover letter.

Q: Is Race Strategy Engineer accessible from CS+AI undergrad placement? Only via the single Red Bull Technology Race Strategy Student Placement (motorsportjobs link). All other strategy roles enter through Software / Performance / Engineering placements → grad scheme → strategy specialisation. In practice, target Software placements primarily, RB Race Strategy as the highest-fit-but-narrow long shot.

Q: 5-second tick — fast, slow, irrelevant? Irrelevant for a demo. Real F1 teams operate at sub-second pit-wall cadence; AWS Race Insights graphics target ~200ms. 5s is fine for understanding the system, which is what your demo needs. Don't market the latency number — it's a footgun.

Q: MATLAB/Simulink — listings vs practice? Real. Mercedes HPP, Red Bull Powertrains, Williams Vehicle Dynamics, Aston Martin Performance — all use MATLAB heavily in practice, not just listings. Yes, do the 1-week MATLAB port of the bicycle module. (D6 already recommends this.)

Q: Public dataset / competition? Yes — Kaggle "Formula 1 World Championship 1950–2024" has competition spawn potential; AIcrowd Race Strategy 2024 had a motorsport challenge. Also worth a Hugging Face Spaces submission of ARIS itself — listing the Space on your CV is free signal.

Q: Entry-level F1 strategy interview — top 5 most-asked questions? [SPECULATIVE — Glassdoor F1 strategy data is sparse.] From Bernie Collins's "How to Win a Grand Prix" and School of Race Engineering tutor descriptions, the canonical questions are:

- "Walk me through what happens at a pit stop from a strategy perspective."

- "Why is undercut faster than overcut sometimes?"

- "Explain the difference between gap-to-leader and gap-to-car-ahead in strategic terms."

- "How would you decide between a one-stop and two-stop in changing weather?"

- "Describe a time you used data to defend a decision under time pressure." Drill all five before Y2 application sprint.

Q: Is the language barrier real? Real but not fatal. Andrea Stella (McLaren TP, Italian), Riccardo Adami (Italian), Andrea Cardile (Italian), Bortoleto's race engineer (German) — multiple non-native English speakers operate at the highest level. The barrier is interview cadence, not vocabulary. Mitigation is recording reps, Toastmasters, mock interviews. Address it directly in cover letters: "I am a non-native English speaker; I rehearse for clarity rather than relying on it" lands better than hiding it.

Q: Salary reality? UK F1 placement: £23k–£27k (Fluid Jobs survey). UK F1 grad scheme: £28k–£35k [SPECULATIVE based on Glassdoor patterns]. Senior F1 strategy engineer (5–10 yrs in): £60k–£90k base + bonuses [SPECULATIVE]. Compared to UK quant grad (~£90k base + bonuses) — F1 underpays. Worth the trade only because of the F1-priority weight.

Q: Consolation prize if zero placements? ARIS could pivot to: (1) a published preprint on arXiv with calibrated benchmarks (closer to the academic norm); (2) a paid Substack on race-strategy analysis (1–2k niche subscribers feasible); (3) a Cosworth/M-Sport/Bramble CFD application (lower-tier wins are still wins); (4) a Y3 final-year project that becomes ARIS v2 with a research advisor. Optionality is real.

Q: Single role-shape to optimise around? Software Engineer at an F1 team's Vehicle Performance Software / strategy-tools sub-team. Justification: (a) Williams Head of VPS listing maps 1:1 to ARIS; (b) Aston Martin Software Placement language matches ARIS's data-analysis/simulation/trackside framing; (c) CS undergrad placement → grad scheme rotation → strategy specialisation is the documented path. The smallest plan tweak to tilt that way: add a docs/architecture.md mapping ARIS modules to the Williams VPS team's stated responsibilities.

Q: Realistic GitHub ceiling by Nov 2026? Strong-but-not-elite. ~100 commits on ARIS, deployed live, 2 blog posts, 1 demo video, 5 pinned repos with one clear F1 lead. Stronger than the median F1 strategy/software placement applicant, weaker than the top 20% (who tend to have F1Tenth / FS-AI / actual TUMFTM PRs already merged). Recoverable from current state — yes, comfortably.

### Bottom line (≤200 words)

If I were this student, I would keep ARIS as planned with three small grafts:

- Add conformal-prediction calibration (2 days inside Phase 6) — the single most defensible technical detail and the answer to "how did you handle uncertainty?"

- Add a 1-week MATLAB/Simulink port of the bicycle module (parallel to Phase 5) — closes the explicit "good to have" line at Mercedes HPP and RB Powertrains.

- Reframe the CV target from "Race Strategy Engineer" to "Software Engineer building strategy/performance tools" — Aston Martin Software, Williams T&I, Red Bull Race Strategy, AMPT VP, AM Performance. The Software placement → grad scheme → strategy specialisation is the documented CS-undergrad path; "Race Strategy Engineer at Y2 entry" is gated to one role only (RB).

ARIS is correctly scoped, the gap in the open-source landscape is real, the F1 hiring environment for 2027 is in your favour (AM restructuring, Williams investment, Mercedes Azure deal, Cadillac entry), and your GitHub trajectory is recoverable. The biggest risk is leakage in Phase 2 eval, not skill ramp. Send the WhatsApp May 4. Replace the README May 4. Write the first commit May 4. Stop rereading the plan.

json

{

"go_no_go": "GO_WITH_CHANGES",

"confidence_in_recommendation_0_to_10": 7,

"single_biggest_risk": "Train/test leakage in Phase 2 produces a great-looking MAE that collapses under interview scrutiny.",

"single_biggest_opportunity": "LLM-narrated, conformal-calibrated counterfactual recommendations on FastF1 is unbuilt in the open as of April 2026 and slots cleanly into both AM Software and RB Race Strategy listing language.",

"smallest_change_that_most_improves_odds": "Add conformal-prediction confidence intervals to Phase 6 (2 days) — converts ARIS from 'another XGBoost on FastF1' to 'a project that handles uncertainty the way a strategy team would.'",

"estimated_placement_offer_probability_if_executed_as_planned": "20-30% F1-team offer, 40-55% any F1/F1-adjacent offer, conditional on 15+ tailored applications and Plan F grafts adopted",

"would_you_personally_invest_4_months_in_this_plan": "yes_with_changes",

"rationale": "The plan is internally honest and the gap it targets is real and unfilled. Two material risks — eval leakage and the CS-to-strategy pipeline being unproven from Brunel — are addressable with the conformal-prediction graft and the role-reframe to Software Engineer. The Brunel Racing engagement and the MATLAB port are cheap and high-leverage. Don't reduce scope; do tilt presentation toward Software placements and protect Wk 7 from leakage."

}